# Detailed Project Plan for E-Commerce Platform

## Milestones:

- Design (Weeks 1–2): Requirements gathering (features: product catalog, cart, payment), ER diagram design, choose tech stack, and identify sample datasets/APIs (e.g. Kaggle Olist【17†L1-L4】 or Fake Store API for products).

- Implementation Phase 1 (Weeks 3–5): Set up development environment (DB, frameworks); implement database schema and data load (add sample products/users). Develop core backend (APIs or server) and basic front-end screens.

- Implementation Phase 2 (Weeks 6–8): Add shopping cart and checkout flow. Implement order transaction logic: when a user checks out, update inventory and create order atomically (use DB transactions). Add payment simulation.

- Testing & Optimization (Weeks 9–10): Write unit/integration tests (e.g. concurrent orders), ensure ACID (if a simulated failure occurs, DB rolls back). Add indexes (e.g. on product ID, order date) and use EXPLAIN to verify query plans. Optimize slow queries.

- Finalization (Weeks 11–12): Polish UI/UX, write documentation (README, ERD), prepare evaluation (benchmark simple queries), and create demo materials (slides/video).

E-Commerce Project Timeline

08-02

08-09

08-16

08-23

08-30

09-06

09-13

09-20

09-27

10-04

10-11

10-18

10-25

Documentation & Demo Prep

Testing & QA

ting & Docs

Tes

tions

Order Transac

t Logic

Cart & Checkou

tures

Fea

Views

Frontend/Client

DB CRUD

Backend APIs &

elopment

Dev

chema & Tech Setup

S

& ERD

Requirements

ign

Des

## Week-by-Week Tasks:

- Week 1: Gather requirements (e.g. user stories like browse products, add to cart, checkout). Sketch ERD. Identify data sources (e.g. Kaggle order dataset【17†L1-L4】).

- Week 2: Finalize schema; install DB and chosen framework. Generate or import sample data (products,

users).

- Week 3: Develop product and user backend: create tables in DB, write APIs to list/add products and register customers.

- Week 4: Build simple front-end interfaces or scripts to display products and user login/registration.

- Week 5: Implement shopping cart logic (in session or NoSQL store).

- Week 6: Develop checkout functionality: create order and order_items tables; begin transaction logic (decrement stock, create order record).

- Week 7: Complete transaction handling: use DB transactions to commit all or none (test by forcing a failure).

- Week 8: Integrate a dummy payment process (e.g. simulate payment gateway); finalize order process.

orders(order_date)

products(name)

Week 9: Testing: write unit tests (e.g. pytest or Jest) for APIs; simulate concurrent orders to test isolation.

- Week 10: Add indexes (e.g. on (verify with EXPLAIN plans).

,

) and optimize queries

- Week 11: Documentation: write README (setup, usage), finalize data/ERD diagrams; user manual.

- Week 12: Demo preparation: create a short demo video or slides, final refinement, and prepare evaluation (e.g. sample usage data).

Resources & Data: Use an open dataset like the Olist Brazilian E-Commerce dataset for realistic orders

【17†L1-L4】. Alternatively, use a fake store API (e.g. FakeStore API) for sample products. Official documentation (e.g. PostgreSQL Tutorial, Django docs) will guide implementations.

Testing Strategy: Include unit tests for each API endpoint and integration tests covering the checkout workflow. Simulate multiple users ordering concurrently to test transaction isolation (e.g. one test thread attempts to buy the last item while another does the same). Use automated tests to verify ACID: intentionally trigger an exception mid-transaction and confirm DB state rolls back.

Evaluation Rubric: Grade based on (a) Functionality: all features implemented (30%); (b) Correctness: data integrity maintained, queries produce expected output, transactions reliable (25%); (c) Design & Code Quality: logical schema design, code readability, documentation (20%); (d) Performance: use of indexes, reasonable query speed (15%); (e) Presentation: quality of README, final report and demo (10%).

Final Demo/Portfolio: Demonstrate the app by walking through a user story (browse products, add to cart, checkout). Highlight database aspects (e.g. show the ER diagram and sample SQL queries). Add this project to a portfolio site or GitHub, including screenshots or a video link. Emphasize real-world relevance (e.g. simulated production deployment).

# Risks & Mitigation

- Scope Creep: The project is wide-ranging. Mitigation: Stick to core features first (minimum viable product), defer fancy add-ons. Use agile sprints weekly.

- Technical Complexity: Transactions and concurrency can be tricky for beginners. Mitigation: Start with simple sequential logic; incrementally add transactions. Use framework abstractions or tutorials for guidance.

- Time Management: Advanced features (like real payment integration) can eat time. Mitigation:

Substitute simpler solutions (dummy payment) and focus on data integrity.

- Data Issues: Using real datasets may require cleaning or large volume can be slow. Mitigation:

Sample or pre-process data; focus on representative subsets.

- Learning Curve: Using new tech (e.g. a web framework or NoSQL) may be steep. Mitigation: Choose familiar or well-documented tools; allocate extra time for learning.

- Integration Bugs: Multiple components (front-end, back-end, DB) may fail to communicate.

Mitigation: Build incrementally and test each interface early.

# Sample README (1 Page)

# E-Shop Mini: Online Store Backend

**Description:** A prototype e-commerce backend supporting product catalog, shopping cart, and order checkout with transactional integrity. Demonstrates schema design and SQL usage.

## Features

- **Products:** Manage product catalog (add, update, list)

- **Cart:** Session-based shopping cart

- **Checkout:** Atomic order placement (inventory update, order record) using SQL transactions

- **Reporting:** Sample queries (e.g. total sales per product)

## Technologies

- **Database:** PostgreSQL (or MySQL/SQLite)

- **Backend:** (e.g.) Python Flask with SQLAlchemy (or Node.js with Sequelize)

- **Data

Source:** Olist e-commerce dataset (Kaggle) or FakeStore API for sample products

## Setup

- Install Python 3, PostgreSQL. Clone repo.

- Create virtualenv and `pip install -r requirements.txt` (Flask, SQLAlchemy).

- Set up the database: run `schema.sql` to create tables.

- Load sample data: `python load_products.py` (fetches from fakestoreapi or loads CSV).

- Start server: `flask run`. Access at `http://localhost:5000/`.

## Usage

  - **Browse Products:** GET `/products`

  - **Add to Cart:** POST `/cart/add` with JSON `{product_id, quantity}`

  - **Checkout:** POST `/order/checkout` (must be logged in).

  - **View Orders:** GET `/orders/{user_id}`

## Testing

Run `pytest` to execute unit tests covering database operations and transaction rollback scenarios.

## Repository Structure

  - `app.py`: main Flask application

  - `models.py`: SQLAlchemy models (Product, User, Order, OrderItem)

  - `db/`: SQL schema and migration scripts

  - `tests/`: unit tests

  - `README.md`, `schema.sql`, `requirements.txt`

## Authors / License

  - Built by [Your Name].

  - MIT License.

# Sample Project Report Template (1 Page)

Title: E-Shop Mini: Building a Transactional Database Backend

Abstract: Brief summary of goals, methods, and results (2–3 sentences).

Introduction: Context and objectives. (Explain project purpose, course relevance, scope.)

Design & Methods: Describe the system architecture: ER diagram overview, key tables, and rationale. (Include a small ERD image if space.)

Implementation: Outline technologies and steps taken. (e.g. “We used Flask + PostgreSQL; implemented transactional checkout using SQLAlchemy’s session.”)

Testing: Summarize how functionality was verified. (E.g. test scenarios for orders, concurrency checks, performance benchmarking.)

Results: Highlight key outcomes (e.g. correct order processing, sample query performance metrics). Discussion: Reflect on what was learned (e.g. transaction pitfalls, index benefits). Mention any limitations. Conclusion: Recap achievements and possible future work (e.g. additional features or scaling).

References: (List any data sources, libraries, or articles used, e.g. Kaggle dataset, SQLAlchemy docs.)

Note: This template is an outline; details and sections may vary by instructor expectations.

# References

- MIT OpenCourseWare – Database Systems syllabus (topics include data models, schema design, normalization, query processing, transactions)【4†L221-L229】.

- OpenStax, Introduction to Computer Science – Sections on RDBMS, SQL and ACID transactions

【13†L53-L61】【13†L124-L132】.

- ProjectPro – SQL project ideas (inventory, bookstore examples with sample data)【8†L153-L162】

【8†L221-L230】.

- IBM Research – “CAP Theorem” article (NoSQL databases and CAP trade-offs)【23†L217-L225】.

- Kaggle – Olist E-Commerce Public Dataset (100k Brazilian orders)【17†L1-L4】 (for sample e-commerce data).

- (Additional resources: official DB docs/tutorials like PostgreSQL, Django, Flask, etc.)